## Slide 1: The Scrum Agile Approach

## Slide 2: Table Of Contents:
Slide 1- Agile team members
Slide 2- Phases of Agile Software Development
Slide 3- Difference between Agile and Waterfall
Slide 4- Choosing Waterfall or Agile Approach
Slide 5- References

## Slide 3: Scrum Agile Team Members
Product Owner- manages backlog, monitors team productiveness, communicates with team, and communicates with client
Scrum owner- manages team members and communication with team members (including daily stand-ups and sprint planning), gets requirements from product owner, addresses issues with the project or team, conducts reviews of each sprint
The development team-
Developers and testers- development and testing, Help with sprint planning and goal setting, use best practices for development, and tests the products and handles quality assurance

## Slide 4: Phases of Agile Software Development
Sprint Planning- this is a full team meeting done at the start of each sprint to plan the process of the sprint and what is expected of this increment of the project backlog is addressed.
Sprint- team members assign work to themselves, daily stand-ups with scrum master to keep project flow, issues are addressed and managed by team and scrum master
Sprint review- done mid-way through sprint to check progress through iteration to address issues and discuss needed improvement.
Sprint Retrospective- This meeting is conducted by the scrum master to discuss, review needed improvement, what was learned and achievements.

## Slide 5: Difference Between Agile and Waterfall
Agile Method- is managed incrementally and problems are addressed as they arise in short sprints.
Waterfall Method- Each phase must be completed before the next phase. The method is a sequential design in which progress is seen as flowing like a waterfall potentially causing issues to be found very late in the project potentially interrupting the delivery date.

## Slide 6: Choosing Waterfall or Agile Approach
Waterfall Approach- would possibly be beneficial for small projects that are easy and streamlined. For example, the project is very similar as a previous one or has been done before.
Agile Approach- Would be beneficial for any size project but is very effective for medium to large projects because of incremental sprints where projects are broken down into manageable sections and issues are addressed as they arise.

## Slide 7: References
Cobb, C. G. (2015). The project manager’s guide to mastering agile : principles and practices for an adaptive approach. John Wiley.
What is Scrum? Home | Scrum Guides. (n.d.). Retrieved February 13, 2023, from https://scrumguides.org/